## Slide 1
LEAN SIX SIGMA | DMAIC
Wire Department
Process Improvement
Reducing Processing Errors, Cycle Time & Operational Cost
Through Structured Process Excellence
Prepared by: Business Analyst — Operations
Date: Q1 2026 | Version: 1.0 | Process Improvement Proposal
Project Highlights
45%
Cycle Time Reduction
62%
Error Rate Decrease
$340K
Annual Cost Savings
55%
Complaints Reduced

## Slide 2
EXECUTIVE SUMMARY
Business Case & Opportunity
THE PROBLEM
Wire transactions averaging 24 min end-to-end — 3× industry benchmark
3.2% error/rework rate causing compliance risk and customer friction
Manual verification steps creating bottlenecks during peak volume
Lack of standardized operating procedures across shift teams
No real-time visibility into queue status or exception backlog
THE OPPORTUNITY
Streamline end-to-end processing to under 14 minutes per wire
Automate dual-control verification for low-risk transaction tiers
Implement standardized SOPs with cross-shift accountability
Deploy real-time monitoring dashboard for operations managers
Reduce annual rework cost by ~$340K through error elimination
SCOPE: Domestic & International Wire Origination | Commercial Banking Division | 12-Month Improvement Horizon

## Slide 3
DMAIC PROJECT ROADMAP
Wire Department Process Improvement — Structured Framework
DEFINE
Scope & Charter
Problem Statement
VOC / CTQs
Project Charter
SIPOC Map
Stakeholder Analysis
MEASURE
Baseline Data
Process Mapping
Data Collection Plan
Baseline Sigma
Cycle Time Study
Pareto Analysis
ANALYZE
Root Causes
Fishbone Diagram
5-Why Analysis
Value Stream Map
Regression Analysis
Failure Mode Ranking
IMPROVE
Solutions
Solution Matrix
Pilot Testing
Automation Design
SOP Development
Change Management
CONTROL
Sustain Gains
Control Plan
Dashboard KPIs
Response Plans
Training Program
Benefit Realization
Wk 1–2
Wk 3–6
Wk 7–10
Wk 11–16
Wk 17–20

## Slide 4
01
DEFINE PHASE
Problem Scoping & Project Charter
PROBLEM STATEMENT
The Wire Department is experiencing a documented error rate of ~3.2% and an average end-to-end processing time of 24 minutes — well above the 8-minute industry benchmark. This contributes to an estimated $340K in annual rework costs, elevated customer escalations, and increased regulatory risk. No structured process improvement initiative has been undertaken in the past 3 years.
CRITICAL TO QUALITY (CTQs)
Processing Time
≤ 14 min avg
24 min
Error / Rework Rate
< 1.5%
3.2%
Same-Day Settlement %
> 97%
89%
Compliance Exceptions
< 0.5%
1.8%
Customer Escalations
< 5/mo
~22/mo
Metric
Target
Current
SIPOC SUMMARY
S — Suppliers
Commercial clients, Relationship Managers, Treasury Operations
I — Inputs
Wire request form, Client ID, Beneficiary details, Compliance flag
P — Process
Initiate → Verify → Dual-Control Approve → Transmit → Confirm
O — Outputs
Settled wire, SWIFT confirmation, Audit log entry, Client notification
C — Customers
Corporate clients, Correspondent banks, Internal Treasury, Regulators

## Slide 5
02
MEASURE PHASE
Baseline Process Performance
1.52σ
Baseline Process
Sigma Level
Industry Avg: 3.4σ
3.2%
Defect Rate
(errors + rework)
Target: < 1.5%
24 min
Avg Cycle Time
Per Transaction
Target: ≤ 14 min
89%
Same-Day
Settlement Rate
Target: > 97%
Error Distribution by Category (% of Total Defects)
Chart: 
| Data Entry | Missing Docs | Compliance Hold | Duplicate Wire | System Timeout | Other
Defect % | 38 | 22 | 17 | 11 | 8 | 4
Process Performance Summary
Avg Daily Wire Volume
~310 transactions
Peak Hour Volume
60–80 transactions
Avg Processing Time
24 min (range: 8–62 min)
Std Deviation — Cycle
±11.3 minutes
DPMO
32,000
First Pass Yield
96.8%
Rework Rate
3.2%
Avg Rework Time
38 min per incident
Monthly Rework Costs
~$28,400

## Slide 6
03
ANALYZE PHASE
Root Cause Identification
HIGH ERROR RATE
& LONG CYCLE TIME
PEOPLE
Inconsistent training
High turnover
Skill gaps in compliance
No cross-shift handoff SOP
PROCESS
Manual dual-control steps
No exception triage protocol
Verification checklist gaps
Outdated procedure docs
TECHNOLOGY
No automation for low-risk wires
System lag at peak times
Manual SWIFT entry
Disconnected core systems
MEASUREMENT
No real-time queue visibility
Error tracking is manual
KPIs not reviewed daily
No SLA dashboard
ENVIRONMENT
Peak-hour staffing gaps
Physical workspace congestion
Interruption-heavy floor
Noise/distraction factors
POLICY
Tiered risk thresholds unclear
Approval authority ambiguity
Compliance hold criteria
Escalation path undefined
★ KEY FINDINGS
• Top 3 causes: Data Entry (38%), Missing Docs (22%), Compliance Hold (17%)
• 80% of defects traceable to 2 root causes
• Manual entry + no automation = primary driver

## Slide 7
04
IMPROVE PHASE
Solution Design & Implementation
01
Intelligent Input Automation
Deploy structured wire templates with field-level validation. Auto-populate beneficiary data from approved payee library. Eliminate 38% of data-entry defects.
Impact: High
Effort: Med
02
Risk-Tiered Dual Control
Segment wires by risk score. Low-risk domestic wires under $50K auto-cleared with single control. Reduces bottleneck by ~40% at peak hours.
Impact: High
Effort: Med
03
Digital Checklist & SOP Portal
Replace paper checklists with role-based digital forms. SOPs embedded at point-of-need. Mandatory completion before submission unlocks.
Impact: Med
Effort: Low
04
Real-Time Operations Dashboard
Live KPI view: queue depth, aging transactions, error flags, SLA countdown. Supervisors receive push alerts for exceptions > 15 min.
Impact: High
Effort: High
05
Cross-Training & Certification
Structured 3-week wire operations curriculum. Role-based competency assessments. All staff certified before handling complex international wires.
Impact: Med
Effort: Low
06
Daily Ops Review Cadence
10-min daily stand-up with shift leads. Error trend review, queue planning, escalation triage. Structured format; 30-min weekly manager roll-up.
Impact: Med
Effort: Low

## Slide 8
05
CONTROL PHASE
Sustaining Improvements & Governance
CONTROL PLAN
CTQ Metric
Spec Limit
Measurement
Frequency
Owner
Response Plan
Cycle Time
≤ 14 min
Ops Dashboard
Real-time
Ops Mgr
Escalate if > 18 min; supervisor review at > 20 min
Error Rate
< 1.5%
Error Log System
Daily
QA Lead
Root cause 24hr; corrective action within 48hr
Settlement %
≥ 97%
SWIFT Reports
Daily
Treasury
Escalate to Dir if 2 consecutive days < target
Comp Except.
< 0.5%
Compliance DB
Daily
Compliance
Immediate hold; BSA review within 4 hours
SOP Library
• All 14 wire procedures documented
• Version-controlled repository
• Quarterly review cycle
• Role-based access by function
Governance Cadence
• Daily 10-min ops stand-up
• Weekly error trend review
• Monthly exec scorecard
• Quarterly capability reassessment
Training Program
• Initial 3-week certification
• Annual recertification required
• Competency tracking in LMS
• Peer coaching model

## Slide 9
PROJECTED RESULTS & ROI
45%
Cycle Time
Reduction
24 min → 13 min
62%
Error Rate
Decrease
3.2% → 1.2%
$340K
Annual Cost
Savings
Rework elimination
55%
Customer
Complaints ↓
~22/mo → ~10/mo
8%
Throughput
Increase
+25 wires/day
BEFORE VS. AFTER COMPARISON
Metric
Before
After
∆
Avg Cycle Time
24 min
13 min
−45%
Error / Rework Rate
3.2%
1.2%
−62%
Same-Day Settlement
89%
97.5%
+8.5pp
Monthly Rework Cost
$28,400
$8,500
−$19,900
Process Sigma Level
1.52σ
3.2σ
+1.68σ
Customer Escalations
~22/month
~10/month
−55%
ROI
~3.2×
Est. project
cost: ~$105K
Benefit: $340K
Payback: ~4 mo

## Slide 10
NEXT STEPS & IMPLEMENTATION TIMELINE
DEFINE
Wk 1–2
✔ Finalize project charter
✔ Establish team & RACI
✔ Conduct stakeholder kickoff
Owner: Project Sponsor
MEASURE
Wk 3–6
✔ Map current state VSM
✔ Collect 4-week transaction data
✔ Establish baseline sigma
Owner: BA + Ops Analyst
ANALYZE
Wk 7–10
✔ Run root cause workshops
✔ Validate 5-Why findings
✔ Prioritize improvement areas
Owner: BA + QA Lead
IMPROVE
Wk 11–16
✔ Build automation templates
✔ Pilot risk-tiered controls
✔ Deploy SOP library v1.0
Owner: Dev + BA + Ops
CONTROL
Wk 17–20
✔ Launch ops dashboard
✔ Complete staff certification
✔ Transition to BAU ownership
Owner: Ops Manager
Requesting executive approval to mobilize project team and begin DEFINE phase in Q2 2025